Charter for Scalable Research Data Backup Service Request For Proposal (RFP) Project

Background

At the recommendation of the Cyber-Risk Governance Committee (CRGC), in July 2020 President Napolitano established a Cyber-Risk Working Group (CRWG) in response to the June 2020 ransomware incident at UCSF. This workgroup examined the structural, technical, financial, and cultural issues across UC that impact UC’s ability to effectively protect digital research data.

The CRWG made three recommendations, which the CRGC endorsed and presented to President Drake. He endorsed the recommendations and directed the CRGC to oversee systemwide implementation of the recommendations.

One recommendation is that UC should centrally fund and provide a uniform backup and recovery solution for each location to administer for its researchers. The solution should be procured centrally to leverage the scale of the University of California, but delivered and supported locally. The solution should be available to all faculty and researchers at no direct cost for all their research data, regardless of IS-3 protection level, including free-standing documents, data files, or application code. It should be implemented in a tiered manner to enable flexibility based on specific need and risk.

The solution must:

- Be simple to set up and use (“set and forget”) and work on multiple platforms,

- Be integrated into UC’s Single Sign-on (Shibboleth), and support multi-factor authentication (or the equivalent),

- Keep the backup research data logically and physically separate from the operational research data, and

- Offer concierge-style support to assist researchers in the backup and recovery of their data.

The CRGC recommended that UC Procurement conduct a systemwide RFP to select a solution that all locations would utilize. The RFP effort should start in early 2021 and be completed within 12 months. The locations’ research IT/cyberinfrastructure representatives, CIO, VCR, and Academic Senate representative should direct and support development of the RFP. Costs will need to be developed as part of the RFP process. A funding model will need to be established, with the traditional campus assessment model being a suggested approach.

Research Data Backup RFP Charter

- Objective: Fulfill Recommendation 3 from the CRWG report by developing and executing a UC-wide RFP to identify the Research Data Backup solution best aligned with UC’s needs, execute a UC-wide agreement for the identified solution, and provide implementation guidance to UC locations within 12 months.

- Governance

  - Executive Sponsorship of the RFP will be provided by Interim Vice President and Chief Information Officer and Associate Vice President, Operational Services, and Vice President of Research & Innovation.

    - Once the draft RFP criteria are created, they will review, refine as needed, and approve moving forward with the RFP.

    - Once the RFP evaluation is complete, they will decide on whether not to proceed.

  - Systemwide Procurement will be responsible for managing the RFP process and executing the resulting agreement

  - Where necessary, the Cyber-Risk Coordination Center will provide additional support to Systemwide Procurement, and oversight for alignment to the CRWG recommendation

  - CIOs, VCRs, Research IT, and Academic Senate(s) are responsible for nominating subject-matter experts (SMEs) to participate in the RFP Workgroup. From that pool of nominees, ten workgroup members will be selected by the Executive Sponsors.

  - Status reporting will be provided by Systemwide Procurement to Executive Sponsor and IT Leadership Committee (ITLC) on a monthly basis, as well as updated to CRGC at their quarterly meeting.

  - As part of the final work product, suggested implementation guidance will be provided to the Location CIO regarding the service by the RFP Workgroup.

- Roles and Responsibilities

  - RFP Workgroup: Representatives, and their designees, from across UC from the following groups will provide subject matter expertise and define the RFP evaluation criteria. RFP Workgroup members will be responsible for the core work, such as developing questions, evaluating responses, scoring, and adhering to timelines and milestones.

  - UC Procurement: UC Procurement representatives will coordinate, convene, and guide the RFP Workgroup in developing the RFP and evaluating the responses, manage the RFP process, and negotiate the resulting agreement.

  - The Cyber-Risk Coordination Center (C3) will provide support to the RFP Workgroup as necessary to complete the RFP.